Agenda: 02/04/20 - 09/04/20

Attendance: Mehmet, Connor, Dan, Niro, Dexter

Last week’s [Meeting Minutes](https://docs.google.com/document/d/1umm0-CvgbnKzCMhVVDwXY9shkEyqiqJ1Y2wEdqLJ-rw/edit)

What to discuss

* Technical Report
* Video

What you did last week

* Continued work on technical report:
  + Dexter
    - Collecting/finalising documentation
    - Finished price prediction page
    - Almost completed portfolios page (Just need to add delete)
  + Dan
* Met up to work on technical report
* Continued work on Reddit function app, deployment errors
  + Niro
    - Had a meeting to discuss and work on technical report
    - Fixed an error with comparison where it was not displaying the data
    - Continued testing for comparison feature

Connor

* + Continued testing and error fixing on current pet projects.
  + Developed and expanded on documentation
  + Continued work on technical report
  + Mehmet
  + Finalising individual documentation
  + Worked on group report
  + Finished history page

What to do next week:

* Dexter
  + Video
  + Documentation
  + Code
  + Report
* Dan
  + Continue work on report and social media pet project
* Mehmet
  + Finish individual documentation
  + Finish live chat and check all implementation
  + Finish group report
  + Record video of website
* Connor
  + Continue development on documentation and fixing of errors remaining on pet project code.
* Niro
* Implement UI requests from other members into conceptual UI Design
* Ensure experience for the user knows exactly what to do efficiently and effectively
* Match user interface with user stories
* Try to ensure the graph shows cases data from different user - first stage of working on comparisons (made up data for now)

Notes:

* Reduce the amount of text on technologies
* Remove technologies that people already know?
* Explain why the technologies were chosen
* Update Quality Assurance section
  + Unit testing/integration testing support in Azure
  + Move specific testing to pet projects where relevant
  + Only have user acceptance, system and integration testing outside as this relates to the project as a whole
  + Talk about how we used testing methods as opposed to what the testing types were
  + Integration:
    - How we implemented features, code etc into the project and relate back to the user stories
    - Acceptance testing should be a mirror of the requirements/user stories
* Feature sections must follow the same structure
* Evaluation - Is fine?
* We need to do more
* Organise times for interviews
  + Get 3 options