Connor:

Required total=3.25 days by tuesday:

* API - Live and Historical Data - 1 day
* Typescript to get data from the API - 0.5 day
* UI update to display data - 0.5 day
* Fix currency data and script - 0.25 day
* Add python script to function app - 1 day

Optional:

* Add web-crawler to function app

If not done:

* Only have a graph to display a fixed set of data

Mehmet:

Required = 2.5 days by monday:

* Display a list of positions (update api to return a list) + Add unit test - 0.5 day - DONE
* Change from positions to ownership - 2 days
  + Update buy and sell to update the values on the portfolios - IN PROGRESS

Optional:

* Live chat system - 3 days
  + Add new table for chat history
  + Update ui to display message, add a text box input and a button to send
  + Update chat messages on UI every 10 seconds or so
  + Update API for sending and receiving messages
* Change name of Positions table to Transactions - 0.25 days

Dan:

Required = 3.5 days by Tuesday:

* Deploy Reddit function app (0.5 days) DONE
* Display Reddit data on website in the form of a graph (2 days)
* Improve Twitter app and run to build up a history of posts. (1 day)

Optional:

* Implement testing for Reddit and Twitter apps
* Implement a check in the function app to get Reddit data from table storage (if data already exists).

Dexter:

Required = 1.75 days by Monday

* Add new table for portfolios - 0.25 days DONE
* Update API for portfolios - 1 day DONE
* Update UI for portfolios - 0.5 days DONE
* Fix bug on gauge - DONE

Niro

Required = 3.5 days by Tuesday:

* Retrieve positional and bitcoin data (1 day) Done
* Plot on graph when compare button is pressed associated to a user (1 day) Done
* Update the front end user interface for comparison feature (1 day) Done
* Make alert message for user (0.5 day) Done